# Instructions

Fill out the following section in as much detail as possible.

This document is to be submitted to the link on Blackboard right before your team’s presentation for the iteration. Late submission may result in a loss of grades for this iteration.

# Part 1: Task Completion List

Each team member gets one row below.

In column 1 record your name.

In column 2, record any issues that are still outstanding and what you need to get them done.

In the third column, each user will record in exquisite detail in bullet point form, what steps they accomplished over the last iteration. You must be as detailed as possible as your grade will be partially determined by what you record here. All team members must place their work list here. No separate pages or submissions will be accepted. Failure to complete this section may result in a grade of 0 for this iteration.

Hint: Place this document in the team’s document share and edit it as each task is completed.

| Team Member Name | List of Outstanding Issues | List of accomplishments |
| --- | --- | --- |
| Jack Yu | Maybe implementing the table constraints. However, I’m not sure if that is up to me considering I am not a coder for this project. Frontend still needs to be finished Backend data model needs to be checked for inconsistencies or mistakes Experience map needs to be checked for any revisions We still must create our presentation and practice Fixing any of the issues outline by the professor after the p2 check | - Updated the ERD in Lucidchart based on P1 presentation feedback. - Added a line-item table. - Connected NCR exclusively to Sales Orders. - Replaced the Inspector table with a broader Persons table. - Removed "quantity received" from NCR, as well as descriptions from SO and PO. - Collaborated with Edin on the experience map. - Referenced the NCR crossfire document to outline process steps for Row 3. - Drafted initial points for Row 4. - Established the database we would be using for our application with NocoDB - Used Claude to code the NCR’s page of our NCR application - After receiving feedback, I had to create a few issues in git that we had to get done - Personally, I had tasked myself with the issue of adding constraints to the database. It couldn’t have been done on NocoDB since you had to pay for it. I did it by adding another code file in the component’s folder. - I also had to add drafting to the application itself, which I just had Claude do for me. |
| Kayla |  | - Added the page title description underneath it explaining what it does - I designed a search bar - I designed a header row with column names - I created colored status tags so users can see the status of a report - I added a small section with buttons at the bottom for pagination - Had discussions about the design meeting accessibility standards - Considered color contrast for status tags - Used readable font sizes and clear labels for buttons and inputs - Added descriptive placeholder text - Designed buttons to be bold so it stands out - Worked on resolving lock archived NCR inputs - Implemented a read only state for archived NCRs - Hid the Edit button inside the details popup for archived records - Added a new restore button to the details modal that only appears when viewing an archived NCR - Wrote a new backend that patches the database record - Made the new restore button so that clicking it successfully un-archives the record, closes the modal, and refreshes the table to show the NCR is active again - Troubleshot multiple local development environment issues |
| Edin | -Test the website to make sure all of the pain points from the experience map were addressed. | -The experience map is completely finished -Researched the current NCR process -Developed an experience map comprised of the following: -A list of steps of the current NCR process -Reasons for doing every step -Pain points/problems with the current process |
| Jake | - Make every page responsive - My components are still using mock data - Presentation | - Programmed sidebar navigation + made it collapse into a hamburger menu on mobile + light and dark mode - Set up the pages + react-router + navigation - Programmed component for status cards - Programmed recent ncrs table + edit ncrs from the table, along with a confirm message + mobile view for the table (turned it into cards), made it have pagination - Set most things up on the dashboard page - Made the site responsive for mobile - Reviewed multiple pull requests |
| Steve | - Optimize code across all pages and components - Verify site accessibility - Add animations - Make all pages consistent with each other - Add auth | - Made a bunch of components (button, inputs, new ncr form, …) - Scaffolded entire web app - Set up database - Connected backend - Deployed site - Registered and set up domain and dns - Configured secrets management and proxied database api calls - Built archive page and reports page - Help build dashboard and NCR page - Guided team in github activities - Set up github project - Set up issues - Taught about branches and common git commands (merge, branch, pull, push, fetch, rebase, …) - Verify colours are correct - Ensure light/dark mode compatibility - Chase people for their work and contributions - Encourage team mates to step up and provide their best work - Oversee completed code to ensure compatibility with other existing features and future plans - Troubleshoot broken code - Fix broken code - Solve merge conflicts - Manage branches - Plan meetings for prep - Provide answers for frequently asked questions and client related questions |